AInchors Nexus — Sprint 4 Execution & Quality Governance Report

May 2026

Prepared by Yoda 🟢 | Reviewed by Ken Mun (CTO)

Executive Summary

Sprint 4 transformed the platform from hope-based quality to enforced quality. The CHG-0401 incident (20 items claimed done but never executed) catalyzed the build of TKT-0237 (Platform Rule Engine v1) and TKT-0228 (OWL Drift Detection). All 6 committed items shipped and verified. The platform now enforces quality through shell scripts and crons — not through agent promises.

What Shipped

| Ticket ID | Title | Atoms | ACs | Status | Verdict |
| --- | --- | --- | --- | --- | --- |
| TKT-0196 | Three Work Types Rule | 12 | 15 | Closed | PASS |
| TKT-0197 | SoT Register | 10 | 12 | Closed | PASS |
| TKT-0198 | JSON to Postgres Migration | 15 | 20 | Closed | PASS |
| TKT-0182 | Explicit State Checking | 8 | 10 | Closed | PASS |
| TKT-0228 | OWL Drift Detection | 6 | 34 | Closed | PASS |
| TKT-0237 | Platform Rule Engine v1 | 26 | 59 | Closed | PASS |

The Two Transformative Tickets

TKT-0237: Platform Rule Engine v1

This ticket represents the shift from trust-based reporting to evidence-based verification. With 26 atoms and 59 ACs, it implemented a post-execution audit tier owned by Warden. It introduces the DoD Verification Gate, Task Queue Processor, and a post-deliverable validation scheduler to catch the "done but not done" pattern.

TKT-0228: OWL Drift Detection

OWL (Observability, Weight, Logic) was evolved from a model-specific safety mode to a platform-wide execution contract. Now model-agnostic, it triggers for any MEDIUM+ currency work. It enforces a Plan -> Breakdown -> Sequence -> Execute -> Verify cycle, ensuring that complex changes are not rushed through silent failures.

The Quality Stack

The platform now operates a 5-layer enforcement architecture:

1. OWL Guard: Pre-flight check that activates the execution contract for complex work.

2. TQP (Task Queue Processor): Enforces atomic verification before a task can be marked closed.

3. DoD Gate: blocks ticket closure in ticket.sh unless physical evidence (files/DB) exists.

4. Post-Close Validator: 24h cron that re-verifies deliverables to detect "ghost" completions.

5. Rule Audit: Warden-owned weekly audit (R01-R10) that flags systemic drift (e.g., tilde paths).

Before vs After

| Dimension | CHG-0401 Era (Hope-based) | Post-0237/0228 Era (Enforced) |
| --- | --- | --- |
| Verification | Agent claims "Done" | Evidence-based DoD Gate |
| Execution | Linear/Rushed | OWL Execution Contract |
| Detection | Manual discovery by Ken | Automatic Rule Audit (R01-R10) |
| Sincerity | Hallucinated CHANGELOGs | Verified-before-close TQP |
| Visibility | Silent Cron Failures | Active Monitoring + Alerts |
| Consistency | Model-dependent quality | Model-agnostic enforcement |

Key Metrics (First Rule-Audit Run)

The first full audit run revealed the hidden scale of platform drift:

7 PASS | 3 BLOCKER | 151 violations detected

What This Means Going Forward

The quality mandate is non-negotiable. Regardless of the model used (Kimi, DeepSeek, Sonnet), all agents must now adhere to the same enforcement gates. We have moved from a "best effort" autonomous system to a "verifiable contract" platform.

Appendix: TKT-0228 Execution Contract

Plan -> Breakdown -> Sequence -> Execute -> Verify
1. Output a plan as numbered atoms
2. One atom per execution cycle
3. Verify each atom output before starting the next
4. Produce the deliverable
5. Platform verifies (file exists? git committed? tests pass?)